Iteration Planning with the Product Owner

**SPRINT 1**

**ITERATION 1**

* Introduction Managing header functions
* Vision and Roadmap To manage the header functions
* Number of user stories fit 7
* Current Status Resolved
* Iteration Theme / Name header function management
* Prior Data changing profile details
* Dates 28-03-2022 to 15-04-2022
* Capacity 7
* Issues / Logistics Debugging errors after edited
* DOD 15-04-2022
* Backlog Extract Updated
* Tasking users can login and edit their profile
* Issues and Risks Debugging errors after editing profile
* Dependencies and Assumptions Using profile details to achieve better usage
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to login and change profile details
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 7

**ITERATION 2**

* Introduction Managing login functions
* Vision and Roadmap To manage the login functions
* Number of user stories fit 4
* Current Status Resolved
* Iteration Theme / Name login function management
* Prior Data changing login details
* Dates 28-03-2022 to 6-04-2022
* Capacity 4
* Issues / Logistics Debugging errors after edited
* DOD 6-04-2022
* Backlog Extract Updated
* Tasking users can login and change their login details
* Issues and Risks Debugging errors after editing profile
* Dependencies and Assumptions Using login details to use the expense tracker
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to login or change login details
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 8

**ITERATION 3**

* Introduction Managing profile management functions
* Vision and Roadmap To manage the profile management functions
* Number of user stories fit 1
* Current Status Resolved
* Iteration Theme / Name login function management
* Prior Data changing login details
* Dates 14-04-2022 to 15-04-2022
* Capacity 1
* Issues / Logistics Debugging errors after edited
* DOD 15-04-2022
* Backlog Extract Updated
* Tasking users can change their profile details
* Issues and Risks Debugging errors after editing profile
* Dependencies and Assumptions Using profile details to achieve better usage
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to change profile details
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 1

**ITERATION 4**

* Introduction Managing settings management functions
* Vision and Roadmap To manage the settings management functions
* Number of user stories fit 1
* Current Status Resolved
* Iteration Theme / Name settings function management
* Prior Data changing expense categories details
* Dates 17-04-2022 to 24-04-2022
* Capacity 1
* Issues / Logistics Debugging errors after edited
* DOD 24-04-2022
* Backlog Extract Updated
* Tasking users can change their expense categories details
* Issues and Risks Debugging errors after editing settings
* Dependencies and Assumptions Using settings details to add user interested categories
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to add user interested categories
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 1

**SPRINT 2**

**ITERATION 5**

* Introduction Managing show analysis functions
* Vision and Roadmap To manage the show analysis functions
* Number of user stories fit 2
* Current Status Resolved
* Iteration Theme / Name show analysis function management
* Prior Data show transaction analysis
* Dates 4-05-2022 to 6-05-2022
* Capacity 2
* Issues / Logistics Debugging errors after edited
* DOD 6-05-2022
* Backlog Extract Updated
* Tasking users can see their expense transaction details
* Issues and Risks Debugging errors after showing analysis
* Dependencies and Assumptions Using settings details to see the transaction summary
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to see the transaction summary
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 2

**ITERATION 6**

* Introduction Managing alert functions
* Vision and Roadmap To manage the alert functions
* Number of user stories fit 2
* Current Status Resolved
* Iteration Theme / Name alert function management
* Prior Data show alert function
* Dates 9-05-2022 to 9-05-2022
* Capacity 1
* Issues / Logistics Debugging errors after edited
* DOD 9-05-2022
* Backlog Extract Updated
* Tasking users can see alerts if the transaction exceeds limit
* Issues and Risks Debugging errors after showing alerts
* Dependencies and Assumptions Using alert function to see if the transaction exceeds limit
* “Commitment” Complete a given module in specified period of time
* Actions Enables the user to see if the transaction exceeds limit
* Retrospect Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total 1