EXPENSE TRACKER

Sprint 1 and Sprint 2

Submitted by

BL.EN.U4CSE19091 - N.KAVYA REDDY

BL.EN.U4CSE19110 -  M.PREETHI REDDY

BL.EN.U4CSE19140 - V.SHRAVYA

BL.EN.U4CSE19154 – Y.SRAVYA REDDY

In partial fulfilment of the requirements for the completion of Agile Use cases for

Project-based Course

19CSE19314 – SOFTWARE ENGINEERING

AMRITA SCHOOL OF ENGINEERING, BENGALURU

AMRITA VISHWA VIDYAPEETHAM

BENGALURU 560035

May-2022

# EXPENSE TRACKER SPRINT REPORT

# Sprint 1 - Ending April 24,2022

# Sprint 2 - Ending May 13 ,2022

## Context

First Day of Sprint 1:	March 28, 2022

Last Day of Sprint 1:	April 24, 2022

First Day of Sprint 2:	April 25, 2022

Last Day of Sprint 2:	May 13, 2022

Working Days in Sprint 1:	23

Working Days in Sprint 2:	14

### TEAM MEMBERS

The following cross-functionality team members participated in the sprint. Also listed are the days they were expected to work and the number of days they did work.

| Name | Role in the Sprint | Planned Days | Worked Days |
| --- | --- | --- | --- |
| Y. Sravya Reddy | Scrum Master | 10 | 8 |
| N. Kavya Reddy | Developer | 10 | 9 |
| M. Preethi Reddy | Product owner | 10 | 8 |
| V. Shravya | Developer | 10 | 9 |

Sprint 1 and Sprint 2							Sprint 1 and Sprint 2

Internal Assessor								Product Owner

## 1.USER STORIES

SPRINT 1

| User Story ID | As a <type of user> | I want to <perform some task> | so that I can <achieve some goal> |
| --- | --- | --- | --- |
| 1 | user | I should be able to open the webpage of expense tracker | so that I can use the expense tracker application |
| 2 | user | I should be able to login/register | so that I can use the expense tracker application |
| 3 | user | I should be able to reset my password | so that I can log into my account if I forget my password |
| 4 | user | I should be able to edit the information in my profile | so that I can change my details |
| 5 | user | I should be able to add categories and edit both categories and their limits | so that I can modify data according to my needs |
| 6 | user | I want to see the transaction analysis in a particular period of time | so I can analyse how I have been spending |
| 7 | user | I should receive alert notifications for categories | so that I can be well informed about my transactions |
| 8 | user | Log out account | Log out my account conveniently if I am not interested |
| 9 | scrum master | track and report the progress of the team | ensure the project stays on track |
| 10 | product owner | maintain the product backlog | clearly document the product requirements |
| 11 | analyst | gather, interpret and analyse the data | check for any improvements if required |
| 12 | front-end developer | create a user-interface | provide a user-friendly experience for those using the interface |

SPRINT 2

## 2.PRODUCT BACKLOGS

SPRINT 1

SPRINT 2

## 3.ITERATION PLANNING

SPRINT 1

ITERATION 1

- Introduction 				Managing header functions

- Vision and Roadmap 			To manage the header functions

- Number of user stories fit		7

- Current Status				Resolved

- Iteration Theme / Name		header function management

- Prior Data				changing profile details

- Dates					28-03-2022 to 15-04-2022

- Capacity				7

- Issues / Logistics			Debugging errors after edited

- DOD					15-04-2022

- Backlog Extract				Updated

- Tasking					users can login and edit their profile

- Issues and Risks				Debugging errors after editing profile

- Dependencies and Assumptions		Using profile details to achieve better usage

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to login and change profile details

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	7

ITERATION 2

- Introduction 				Managing login functions

- Vision and Roadmap 			To manage the login functions

- Number of user stories fit		4

- Current Status				Resolved

- Iteration Theme / Name		login function management

- Prior Data				changing login details

- Dates					28-03-2022 to 6-04-2022

- Capacity				4

- Issues / Logistics			Debugging errors after edited

- DOD					6-04-2022

- Backlog Extract				Updated

- Tasking					users can login and change their login details

- Issues and Risks				Debugging errors after editing profile

- Dependencies and Assumptions		Using login details to use the expense tracker

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to login or change login details

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	8

ITERATION 3

- Introduction 				Managing profile management functions

- Vision and Roadmap 			To manage the profile management functions

- Number of user stories fit		1

- Current Status				Resolved

- Iteration Theme / Name		login function management

- Prior Data				changing login details

- Dates					14-04-2022 to 15-04-2022

- Capacity				1

- Issues / Logistics			Debugging errors after edited

- DOD					15-04-2022

- Backlog Extract				Updated

- Tasking					users can change their profile details

- Issues and Risks				Debugging errors after editing profile

- Dependencies and Assumptions		Using profile details to achieve better usage

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to change profile details

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	1

ITERATION 4

- Introduction 				Managing settings management functions

- Vision and Roadmap 			To manage the settings management functions

- Number of user stories fit		1

- Current Status				Resolved

- Iteration Theme / Name		settings function management

- Prior Data				changing expense categories details

- Dates					17-04-2022 to 24-04-2022

- Capacity				1

- Issues / Logistics			Debugging errors after edited

- DOD					24-04-2022

- Backlog Extract				Updated

- Tasking					users can change their expense categories details

- Issues and Risks				Debugging errors after editing settings

- Dependencies and Assumptions		Using settings details to add user interested categories

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to add user interested categories

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	1

SPRINT 2

ITERATION 5

- Introduction 				Managing show analysis functions

- Vision and Roadmap 			To manage the show analysis functions

- Number of user stories fit		2

- Current Status				Resolved

- Iteration Theme / Name		show analysis function management

- Prior Data				show transaction analysis

- Dates					4-05-2022 to 6-05-2022

- Capacity				2

- Issues / Logistics			Debugging errors after edited

- DOD					6-05-2022

- Backlog Extract				Updated

- Tasking					users can see their expense transaction details

- Issues and Risks				Debugging errors after showing analysis

- Dependencies and Assumptions		Using settings details to see the transaction summary

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to see the transaction summary

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	2

ITERATION 6

- Introduction 				Managing alert functions

- Vision and Roadmap 			To manage the alert functions

- Number of user stories fit		2

- Current Status				Resolved

- Iteration Theme / Name		alert function management

- Prior Data				show alert function

- Dates					9-05-2022 to 9-05-2022

- Capacity				1

- Issues / Logistics			Debugging errors after edited

- DOD					9-05-2022

- Backlog Extract				Updated

- Tasking					users can see alerts if the transaction exceeds limit

- Issues and Risks				Debugging errors after showing alerts

- Dependencies and Assumptions		Using alert function to see if the transaction exceeds limit

- “Commitment” 				Complete a given module in specified period of time

- Actions 				              Enables the user to see if the transaction exceeds limit

- Retrospect				Creation of frontend, back end, testing and debugging

Provide a range estimate for how long each selected activity will take for your team.

Total	1

## 1.DAILY SCRUM REPORT

## 2.TEST CASES FOR SPRINT 1

| Project Name: Expense Tracker application |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Case Template |  |  |  |  |  |  |  |
| Test Case ID: Func_1 |  |  |  | Test Designed by: <Sravya> |  |  |  |
| Test Priority (Low/Medium/High): Med |  |  |  | Test Designed date: <28-03-2022> |  |  |  |
| Module Name: Login Screen |  |  |  | Test Executed by: <Preethi> |  |  |  |
| Test Title: Verify login with valid username and password |  |  |  | Test Execution date: <30-04-2022> |  |  |  |
| Description: Test the login page |  |  |  |  |  |  |  |
| Pre-conditions: User has valid username and password |  |  |  |  |  |  |  |
| Dependencies: |  |  |  |  |  |  |  |
| Step | Test Steps | Test Data | Expected Result |  | Actual Result | Status (Pass/Fail) | Notes |
|  | Navigate to login page | User= shravya70@gmail.com | User should be able to login |  | User is navigated to home page after logging in | Pass |  |
| 1 |  |  |  |  |  |  |  |
| 2 | Provide valid username | Password: 1234 |  |  | dashboard with successful |  |  |
| 3 | Provide valid password |  |  |  | Login |  |  |
| 4 | Click on Login button |  |  |  |  |  |  |
| Post –Conditions: |  |  |  |  |  |  |  |
| User is validated with database and successfully login to account. The account session details are logged in database |  |  |  |  |  |  |  |

| Project Name: Expense Tracker application |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Case Template |  |  |  |  |  |  |  |
| Test Case ID: Func_2 |  |  |  | Test Designed by: <Sravya> |  |  |  |
| Test Priority (Low/Medium/High): Med |  |  |  | Test Designed date: <14-03-2022> |  |  |  |
| Module Name: Edit Profile |  |  |  | Test Executed by: <Shravya > |  |  |  |
| Test Title: Profile Management page |  |  |  | Test Execution date: <15-04-2022> |  |  |  |
| Description: Edit the Profile page |  |  |  |  |  |  |  |
| Pre-conditions: User has valid username and password |  |  |  |  |  |  |  |
| Dependencies: |  |  |  |  |  |  |  |
| Step | Test Steps | Test Data | Expected Result |  | Actual Result | Status (Pass/Fail) | Notes |
|  | Navigate to profile management page | Username= shravya70@gmail.com | User should be able to edit profile page |  | User can edit details in profile page | Pass |  |
| 1 |  |  |  |  |  |  |  |
| 2 | Add a profile photo |  |  |  |  |  |  |
| 3 | Change email |  |  |  |  |  |  |
| 4 | Change phone number | Change profile photo |  |  | dashboard with successful |  |  |
| Post –Conditions: |  |  |  |  |  |  |  |
| User is validated with database and successfully login to account. The account session details are logged in database |  |  |  |  |  |  |  |

## 2. TEST CASES FOR SPRINT 2

| Project Name: Expense Tracker application |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Case Template |  |  |  |  |  |  |  |
| Test Case ID: Func_3 |  |  |  | Test Designed by: <Sravya> |  |  |  |
| Test Priority (Low/Medium/High): Med |  |  |  | Test Designed date: <04-05-2022> |  |  |  |
| Module Name: Show Analysis page |  |  |  | Test Executed by: <Kavya> |  |  |  |
| Test Title: Transaction Analysis |  |  |  | Test Execution date: <06-05-2022> |  |  |  |
| Description: Shows Transaction Analysis of user |  |  |  |  |  |  |  |
| Pre-conditions: User has valid username and password |  |  |  |  |  |  |  |
| Dependencies: |  |  |  |  |  |  |  |
| Step | Test Steps | Test Data | Expected Result |  | Actual Result | Status (Pass/Fail) | Notes |
|  | Navigate to show analysis page | Select date- ex-10-05-2022 to 15-05-2022 | User should be able to see the analysis |  | User can see the transaction analysis | Pass |  |
| 1 |  |  |  |  |  |  |  |
| 2 | Provide valid username | Password: 1234 |  |  | dashboard with successful |  |  |
| Post –Conditions: |  |  |  |  |  |  |  |
| User is validated with database and successfully login to account. The account session details are logged in database |  |  |  |  |  |  |  |

## 1.CONTENTS AND ASSESMENT

Points Planned:	7

Points Earned:	6

| Story | Points | Result |
| --- | --- | --- |
| Create an account and update user’s details | 2 | Finished |
| Change the details in the user’s profile | 1 | Finished |
| Add transactions in the account | 2 | Finished |
| Add categories | 1 | Finished |
| See the transaction analysis | 1 | Finished |

### 1.SPRINT CODE

### 2.SPRINT IMPLEMENTATION

z

### 1.SPRINT REVIEW

The sprint review was held on 13-05-2022 and attended by N.Kavya Reddy, M.Preethi Reddy, V.Shravya, Y.Sravya Reddy . Before approving or rejecting product backlog items as noted above, key decisions from the review were:

We decided to add an option for adding profile photo in profile management page

We decided to create an alert box to notify If the transaction limit exceeds

### 2.SPRINT RETROSPECTIVE

The team held a sprint retrospective on 13-05-2022. It was attended by everyone. Key decisions were:

Edit customer page should be added

Password should be inserted on add customer page

The team held a sprint retrospective on 7-05-2022. It was attended by everyone. Key decisions were:

- We were able to deliver certain features thanks to our team members contributions.

- The release process has been well documented and ran smoother.